Phase 1: Discovery Report

Executive Summary for Client Review

# Phase 1 Scope & Deliverables

Per SOW — Discovery & Strategy: 36 hours, $2,520 (Milestone 1)

| Task | Description |
| --- | --- |
| Site Audit & Inventory | Crawl all URLs, categorize content, assess SEO metadata and technical health |
| Content Migration Mapping | Map every current URL to its destination in the new architecture |
| Competitive Analysis | Analyze direct competitors across structure, positioning, pricing, and funnels |
| User Journey Mapping | Define primary user paths for privacy, asset protection, and formation intents |
| Redirect Planning | Create mapping of all current URLs to new destinations (301 redirects) |
| Stakeholder Alignment | Client meetings, strategy review, approval process |

Deliverables:

- Discovery Report — comprehensive findings, strategic recommendations, validated architecture

- Finalized Site Architecture — 4-pillar, ~75-page structure with URL strategy

- Content Migration Map & Redirect Plan — all 326 URLs mapped to new destinations

- Positioning Framework — brand positioning, tone of voice, trust signal strategy

- User Journey Mapping — 3 primary + 6 secondary conversion paths

# What We Did

- Crawled and audited 392 URLs across your entire current site (2.3x larger than initially estimated at 171)

- Mapped all 326 content pages to a new 71-page architecture — 78% URL reduction with zero content loss

- Analyzed 5 direct competitors: NCH, Anderson Advisors, ShieldCorp, WY Corporate Services, ZenBusiness

- Mapped 3 primary user journeys: Privacy Seeker, Asset Protector, Formation Buyer

- Drafted ~326 301-redirects so no existing page loses its search equity

# What We Found

## Current Site Issues

- 0 of 319 pages have an H1 tag — the most critical on-page SEO element is completely missing

- 73% of pages (224) share duplicate title tags — 209 use a single generic Learning Center title

- 62% of the site (242 URLs) is Learning Center FAQ content buried in a content silo

- 20% of pages (64) have no meta description at all

- Site architecture is geography-first (pick a state) when visitors search by intent (privacy, asset protection)

## Competitive Landscape

- No competitor combines: modern UX + privacy-first architecture + transparent pricing + nominee services

- Anderson Advisors moved to consultation-gated pricing — can’t buy online anymore (opportunity for self-service)

- 90% of privacy/asset protection SERP positions are held by non-specialists (law firms, publishers) who can’t convert

- 5,500–9,500 monthly searches in privacy/AP keywords with minimal competition from formation companies

- Incorporate123 has zero reviews on any public platform — biggest trust gap vs. competitors (NCH: 12,263; ZenBusiness: 25,821)

# New Architecture: 4 Pillars

| Privacy (Lead Pillar) | 11 pages — Anonymous LLC, Nominee Services, State Privacy, CA/FL Private Inc |
| --- | --- |
| Asset Protection | 9 pages — Charging Order, Investment Holding, Real Estate AP, State AP |
| Company Formation | 10 pages — WY/NV LLC & Corp, Shelf Companies, Entity Tax Guide |
| Compliance | 9 pages — Registered Agent, Annual Reports, Foreign Registration, Tax Obligations |
| + Packages | 8 conversion endpoints (WY Gold/Silver, NV Gold/Silver/Bronze, CA/FL Private, Shelf) |
| + State Hubs | 4 cross-pillar pages (Wyoming, Nevada, California, Florida) |
| + Comparisons | 6 decision-tool pages (WY vs NV, LLC vs Corp, etc.) |
| + Utility | Homepage, About, Contact, FAQ, Blog, Legal — ~71 pages total |

# Strategic Recommendations

- Lead with Privacy as primary differentiator — year-round nominee services are unmatched by competitors

- Price transparently with bundled value — Gold packages ($1,275–$2,100) include nominees that competitors charge $400–$5,000/yr extra for

- Build trust infrastructure urgently — Trustpilot review collection, 25-year track record messaging, phone support prominence

- Use progressive disclosure (80/20 split) — concise content for scanners, expandable detail for researchers

- Flat URL structure (no directory hierarchy) — clean, shareable, future-proof

- Intent-first navigation replaces geography-first — visitors find services before choosing states

# Approval & Next Steps

- Confirm 4-pillar site architecture (Privacy, Asset Protection, Formation, Compliance)

- Approve 326-to-71 content consolidation plan and redirect strategy

- Confirm positioning: “Privacy, Asset Protection & Business Formation Specialists”

- Authorize transition to Phase 2: UX & Interactive Prototyping

| Phase 2: UX & Prototyping | Weeks 2–5 — Clickable prototype of the full site |
| --- | --- |
| Phase 2: Visual Design | Weeks 2–5 — Brand identity, typography, color system |
| Phase 3: SEO Strategy | Weeks 3–8 — Page-by-page keyword targeting & specs |
| Phase 4: Development | Weeks 4–9 — WordPress CMS build |
| Phase 5: Launch | Weeks 8–10 — Testing, QA, redirect verification, go-live |