BIT STUDIOS

INCORPORATE123 PROJECT UPDATE

Internal Meeting Agenda

| Date: | Thursday, March 5, 2026 |
| --- | --- |
| Attendees: | Alex, Jeff |
| Duration: | 30 minutes |
| Project: | Incorporate123 Website Redesign |

1. Phase 1 Discovery — Complete

All Phase 1 deliverables have been produced and are ready for client sign-off:

- Site Audit: 392 URLs crawled (2.3x the original 171 estimate), 325 unique pages identified

- Content Migration Map: 326 current URLs mapped to 71 new pages across 9 template types

- Competitive Analysis: 5 core competitors analyzed (NCH, Anderson, ShieldCorp, WCS, ZenBusiness)

- User Journey Mapping: 5 primary personas with full journey flows

- Discovery Report: Complete with findings, positioning framework, and validated architecture

- Validated Site Architecture: 71-page, 4-pillar structure ready for approval

- Meeting Materials: Facilitator guide, presentation deck, and sign-off form prepared

2. Client Meeting Recap — March 3

First substantive meeting with David. Key takeaways:

- Strategy validated: David confirmed privacy/nominee services are the #1 focus — formation is secondary. Our intent-first architecture is exactly right.

- Anderson is primary competitor: They recently moved to phone-only sales, opening the door for Incorporate123's transparent self-service model.

- No branding constraints: Full creative freedom for the redesign. No legacy logos or colors to preserve.

- Target audience: Business owners/entrepreneurs with $500K+ in assets.

- Referral-heavy acquisition: Site needs to function as a trust validator, not just lead gen.

- CRM/mail merge need: David has a pain point with database-to-Word mail merge (~100 fields). Potential upsell opportunity.

- Stripe processing: Hong Kong-based — may affect checkout UX decisions.

- Meeting cadence set: 2x/week, ~30 min, mornings PST. No Fridays.

3. Pending: Formal Phase 1 Sign-Off

Phase 1 sign-off is the gate to unlocking Phase 2. The stakeholder alignment meeting with David still needs to be scheduled. Four open strategic decisions require his input:

| Decision | Context |
| --- | --- |
| Primary domain | .co (current) vs. .com — David owns both |
| Package tier naming | Gold/Silver/Bronze structure and what's included at each tier |
| Compliance pillar scope | How deep to go on annual reports, BOI, registered agent content |
| Domain consolidation | Strategy for 20+ owned domains — redirect, park, or develop |

4. Phase 2 Readiness — UX & Prototyping

Once sign-off is secured, Phase 2 kicks off immediately with five parallel workstreams (~436–496 hours over 10 weeks):

- Prototype stack: Next.js + Tailwind CSS, deployed to Vercel for live client review

- Build order: Foundation (design tokens, nav) → Core templates (Homepage, Pillar, Package) → Supporting templates → Checkout flow → Polish & docs

- 9 CMS template types: Homepage, Pillar, Cluster, Package Detail, Comparison, State Hub, Resource/FAQ, Checkout, Utility

- CMS decision still open: Payload CMS vs. headless WordPress — needs to be confirmed before dev begins

- Content production risk: ~71 pages need content. Who owns this? Needs clarity.

5. Items for Jeff's Input

- CRM upsell: David's mail merge pain point is a potential Phase 2+ project. Worth scoping?

- Anderson competitive refresh: Their site has changed significantly. Should we update our analysis before the client walkthrough?

- Content ownership: 71 pages of content across 4 pillars. Are we producing this, is David, or hybrid? This is the biggest risk to the timeline.

- Sign-off meeting timing: I have all materials ready. Should I schedule the stakeholder alignment meeting with David for next week?

6. Next Steps

- Schedule formal stakeholder alignment meeting with David (75 min)

- Refresh Anderson Advisors competitive analysis against their current site

- Confirm content production responsibility and timeline impact

- Await David's sample mail merge document to scope CRM opportunity

- Begin Phase 2 prototype setup once sign-off is secured