INCORPORATE123

WEBSITE REDESIGN

PHASE 2: UX & DESIGN

Information Architecture Complete ~75-Page Site Map, URL Structure & Navigation Hierarchy

Prepared by: BIT Studios

Prepared for: Incorporate123 (David)

Date: March 2026

Deliverable: Phase 2, Task 1 — Information Architecture

Confidential — BIT Studios x Incorporate123

1. Architecture Overview

This document presents the finalized information architecture for the Incorporate123 website redesign. The architecture consolidates approximately 325 unique current URLs into a focused 75-page structure organized around four intent-based content pillars: Business Privacy, Asset Protection, Company Formation, and Compliance.

The architecture has been validated against 392 crawled URLs mapped to destinations, 5 competitors analyzed for structural gaps, 5 user journeys confirmed through flow analysis, and SEO keyword data identifying content priorities. Every page, URL, and structural decision is traceable to audit findings, competitive gaps, or user intent data.

Architecture at a Glance

## 4 Pillar Pages + 27 Cluster Pages + 7 Comparison Pages + 8 Package Pages + 4 State Hubs + 6 Offshore Pages + 4 Checkout Steps + 10 Utility Pages = ~75 unique pages. Flat URL structure. Internal linking establishes hierarchy. Domain confirmed: .co is the confirmed primary domain; .com redirects to .co. Rolling approval unlocks development.

| Component | Pages | Purpose |
| --- | --- | --- |
| Pillar Pages | 4 | Primary navigation hubs for each service category |
| Cluster Pages | 27 | Deep-dive pages supporting each pillar's topics |
| Comparison Pages | 7 | Decision-support tools for the consideration stage |
| Package Pages | 8 | Conversion endpoints with pricing and order CTAs |
| State Hub Pages | 4 | Cross-pillar geographic landing pages |
| Utility/Support | 10 | Homepage, About, Contact, FAQ, Blog, Legal |
| Offshore Hub | 6 | International formation services |
| Checkout Flow | 4 | Multi-step conversion: configure --> details --> payment --> confirm2. Primary Navigation Structure |

The primary navigation replaces the current geography-first structure (United States > Nevada/Wyoming > Services) with an intent-first architecture that matches how visitors think about their needs. The navigation contains four intent-based items matching the pillar structure, plus utility links.

| Nav Position | Label | Destination | Mega Menu Content |
| --- | --- | --- | --- |

### 2.1 Mega Menu Behavior

Desktop: Hover-triggered mega dropdown showing all clusters organized under their pillar. Each cluster is a direct link. Comparison pages appear as a "Compare" subsection.

Mobile: Hamburger menu with accordion expand for each pillar. Tap pillar name to expand cluster list. Tap cluster to navigate. Persistent phone number with tap-to-call.

Breadcrumbs: Present on every cluster, comparison, and package page. Format: Home > Pillar > Current Page.

Persistent CTA: "Get Started" or "Schedule Consultation" button visible on all viewports.

3. URL Strategy

All URLs use a flat structure with no deep directory hierarchy. The pillar/cluster hierarchy is established entirely through internal linking, not URL paths. This keeps URLs clean, shareable, and future-proof  --  pages can be reorganized between pillars without breaking URLs.

Pattern: /descriptive-slug/ (e.g., /wyoming-private-incorporation/ not /services/wyoming/private-incorporation/)

Exception: Offshore pages retain /offshore/ prefix for content grouping (e.g., /offshore/nevis/)

Exception: Checkout flow uses /checkout/ prefix (e.g., /checkout/configure/)

Trailing slashes: Enforced consistently with server-level normalization

Canonicals: Self-referencing canonical tag on every page to prevent duplicate content issues

4. Pillar Architecture  --  Page-by-Page Inventory

### 4.1 Pillar 1: Business Privacy (Lead Pillar)

Hub URL: /privacy/  --  10 pages total. Privacy is the lead pillar because it represents Incorporate123's strongest competitive differentiation (year-round nominees, offshore records), targets the highest-value keyword opportunities (5,500 - 9,500 monthly searches for anonymous LLC terms), and aligns with the premium pricing that justifies Gold packages at $1,275 - $2,100.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Business Privacy | Pillar Hub | /privacy/P1 |  | LaunchNew creationAnonymous LLCCluster/anonymous-llc/P1 LaunchNew creationAnonymous CorporationCluster/anonymous-corporation/P2 ExpansionNew creationNominee ServicesCluster/nominee-services/P1 LaunchExisting - enhanceWyoming PrivacyCluster/wyoming-privacy/P1 LaunchNew creationNevada PrivacyCluster/nevada-privacy/P1 LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /privacy/P1 LaunchNew creationAnonymous LLC | Cluster | /anonymous-llc/P1 |  | LaunchNew creationAnonymous CorporationCluster/anonymous-corporation/P2 ExpansionNew creationNominee ServicesCluster/nominee-services/P1 LaunchExisting - enhanceWyoming PrivacyCluster/wyoming-privacy/P1 LaunchNew creationNevada PrivacyCluster/nevada-privacy/P1 LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /anonymous-llc/P1 LaunchNew creationAnonymous Corporation | Cluster | /anonymous-corporation/P2 |  | ExpansionNew creationNominee ServicesCluster/nominee-services/P1 LaunchExisting - enhanceWyoming PrivacyCluster/wyoming-privacy/P1 LaunchNew creationNevada PrivacyCluster/nevada-privacy/P1 LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /anonymous-corporation/P2 ExpansionNew creationNominee Services | Cluster | /nominee-services/P1 |  | LaunchExisting - enhanceWyoming PrivacyCluster/wyoming-privacy/P1 LaunchNew creationNevada PrivacyCluster/nevada-privacy/P1 LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /nominee-services/P1 LaunchExisting - enhanceWyoming Privacy | Cluster | /wyoming-privacy/P1 |  | LaunchNew creationNevada PrivacyCluster/nevada-privacy/P1 LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /wyoming-privacy/P1 LaunchNew creationNevada Privacy | Cluster | /nevada-privacy/P1 |  | LaunchNew creationCalifornia Private Inc.Cluster/california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /nevada-privacy/P1 LaunchNew creationCalifornia Private Inc. | Cluster | /california-private-incorporation/P1 |  | LaunchExisting - reorganizeFlorida Private Inc.Cluster/florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /california-private-incorporation/P1 LaunchExisting - reorganizeFlorida Private Inc. | Cluster | /florida-private-incorporation/P1 |  | LaunchExisting - reorganizeBest State for PrivacyComparison/best-state-for-privacy/P1 LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /florida-private-incorporation/P1 LaunchExisting - reorganizeBest State for Privacy | Comparison | /best-state-for-privacy/P1 |  | LaunchNew creationWY vs NV for PrivacyComparison/wyoming-vs-nevada-privacy/P1 LaunchNew creation |
| /best-state-for-privacy/P1 LaunchNew creationWY vs NV for Privacy | Comparison | /wyoming-vs-nevada-privacy/P1 |  | LaunchNew creation |

### 4.2 Pillar 2: Asset Protection

Hub URL: /asset-protection/  --  9 pages total. Asset Protection educates on the critical distinction between privacy (protects identity) and asset protection (protects wealth), creating natural 30 - 40% cross-sell opportunities to the Privacy pillar.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Asset Protection | Pillar Hub | /asset-protection/P1 |  | LaunchNew creationNevada Asset ProtectionCluster/nevada-asset-protection/P1 LaunchExisting - reorganizeWyoming Asset ProtectionCluster/wyoming-asset-protection/P1 LaunchExisting - reorganizeCharging Order ProtectionCluster/charging-order-protection/P1 LaunchNew + LC contentInvestment Holding LLCCluster/investment-holding-llc/P2 ExpansionNew creationReal Estate Asset ProtectionCluster/real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /asset-protection/P1 LaunchNew creationNevada Asset Protection | Cluster | /nevada-asset-protection/P1 |  | LaunchExisting - reorganizeWyoming Asset ProtectionCluster/wyoming-asset-protection/P1 LaunchExisting - reorganizeCharging Order ProtectionCluster/charging-order-protection/P1 LaunchNew + LC contentInvestment Holding LLCCluster/investment-holding-llc/P2 ExpansionNew creationReal Estate Asset ProtectionCluster/real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /nevada-asset-protection/P1 LaunchExisting - reorganizeWyoming Asset Protection | Cluster | /wyoming-asset-protection/P1 |  | LaunchExisting - reorganizeCharging Order ProtectionCluster/charging-order-protection/P1 LaunchNew + LC contentInvestment Holding LLCCluster/investment-holding-llc/P2 ExpansionNew creationReal Estate Asset ProtectionCluster/real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /wyoming-asset-protection/P1 LaunchExisting - reorganizeCharging Order Protection | Cluster | /charging-order-protection/P1 |  | LaunchNew + LC contentInvestment Holding LLCCluster/investment-holding-llc/P2 ExpansionNew creationReal Estate Asset ProtectionCluster/real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /charging-order-protection/P1 LaunchNew + LC contentInvestment Holding LLC | Cluster | /investment-holding-llc/P2 |  | ExpansionNew creationReal Estate Asset ProtectionCluster/real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /investment-holding-llc/P2 ExpansionNew creationReal Estate Asset Protection | Cluster | /real-estate-asset-protection/P2 |  | ExpansionNew creationLLC vs Living TrustCluster/llc-vs-living-trust/P2 ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /real-estate-asset-protection/P2 ExpansionNew creationLLC vs Living Trust | Cluster | /llc-vs-living-trust/P2 |  | ExpansionNew creationBest State for APComparison/best-state-asset-protection/P2 ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /llc-vs-living-trust/P2 ExpansionNew creationBest State for AP | Comparison | /best-state-asset-protection/P2 |  | ExpansionNew creationWY vs NV for APComparison/wyoming-vs-nevada-asset-protection/P2 ExpansionNew creation4.3 Pillar 3: Company Formation |
| /best-state-asset-protection/P2 ExpansionNew creationWY vs NV for AP | Comparison | /wyoming-vs-nevada-asset-protection/P2 |  | ExpansionNew creation4.3 Pillar 3: Company Formation |

Hub URL: /formation/  --  12 pages total. Rather than competing on price against $0 providers, this pillar emphasizes what's included in Incorporate123's bundled packages and serves as the entry point for educating visitors about privacy benefits, driving 40%+ upgrade potential from Silver to Gold.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Company Formation | Pillar Hub | /formation/P1 |  | LaunchNew creationWyoming LLCCluster/wyoming-llc/P1 LaunchNew creationNevada LLCCluster/nevada-llc/P1 LaunchExisting - splitWyoming CorporationCluster/wyoming-corporation/P2 ExpansionNew creationNevada CorporationCluster/nevada-corporation/P2 ExpansionExisting - splitShelf CompaniesCluster/shelf-companies/P1 LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /formation/P1 LaunchNew creationWyoming LLC | Cluster | /wyoming-llc/P1 |  | LaunchNew creationNevada LLCCluster/nevada-llc/P1 LaunchExisting - splitWyoming CorporationCluster/wyoming-corporation/P2 ExpansionNew creationNevada CorporationCluster/nevada-corporation/P2 ExpansionExisting - splitShelf CompaniesCluster/shelf-companies/P1 LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /wyoming-llc/P1 LaunchNew creationNevada LLC | Cluster | /nevada-llc/P1 |  | LaunchExisting - splitWyoming CorporationCluster/wyoming-corporation/P2 ExpansionNew creationNevada CorporationCluster/nevada-corporation/P2 ExpansionExisting - splitShelf CompaniesCluster/shelf-companies/P1 LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /nevada-llc/P1 LaunchExisting - splitWyoming Corporation | Cluster | /wyoming-corporation/P2 |  | ExpansionNew creationNevada CorporationCluster/nevada-corporation/P2 ExpansionExisting - splitShelf CompaniesCluster/shelf-companies/P1 LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /wyoming-corporation/P2 ExpansionNew creationNevada Corporation | Cluster | /nevada-corporation/P2 |  | ExpansionExisting - splitShelf CompaniesCluster/shelf-companies/P1 LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /nevada-corporation/P2 ExpansionExisting - splitShelf Companies | Cluster | /shelf-companies/P1 |  | LaunchExisting - enhanceSeries LLCCluster/series-llc/P2 ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /shelf-companies/P1 LaunchExisting - enhanceSeries LLC | Cluster | /series-llc/P2 |  | ExpansionNew creationLLC vs CorporationComparison/llc-vs-corporation/P1 LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /series-llc/P2 ExpansionNew creationLLC vs Corporation | Comparison | /llc-vs-corporation/P1 |  | LaunchNew creationWY vs NV FormationComparison/wyoming-vs-nevada/P1 LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /llc-vs-corporation/P1 LaunchNew creationWY vs NV Formation | Comparison | /wyoming-vs-nevada/P1 |  | LaunchNew creationShelf vs New EntityComparison/shelf-company-vs-new/P2 ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /wyoming-vs-nevada/P1 LaunchNew creationShelf vs New Entity | Comparison | /shelf-company-vs-new/P2 |  | ExpansionNew creationEntity Tax GuideCluster/entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /shelf-company-vs-new/P2 ExpansionNew creationEntity Tax Guide | Cluster | /entity-tax-guide/P2 |  | ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp TaxComparison/llc-vs-scorp-vs-ccorp-tax/P2 ExpansionNew creation + LC consolidation |
| /entity-tax-guide/P2 ExpansionNew creation + LC consolidationLLC vs S-Corp vs C-Corp Tax | Comparison | /llc-vs-scorp-vs-ccorp-tax/P2 |  | ExpansionNew creation + LC consolidation |

### 4.4 Pillar 4: Compliance

Hub URL: /compliance/  --  8 pages total. Post-formation support and ongoing compliance. Differentiates Incorporate123's year-round registered agent, annual report filing, and corporate minute maintenance from competitors' minimal service offerings.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Compliance | Pillar Hub | /compliance/P1 |  | LaunchNew creationRegistered Agent ServicesCluster/registered-agent/P1 LaunchExisting - enhanceWyoming Registered AgentCluster/wyoming-registered-agent/P2 ExpansionNew creationNevada Registered AgentCluster/nevada-registered-agent/P2 ExpansionNew creationAnnual ReportsCluster/annual-reports/P2 ExpansionExisting - enhanceForeign State RegistrationCluster/foreign-state-registration/P2 ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /compliance/P1 LaunchNew creationRegistered Agent Services | Cluster | /registered-agent/P1 |  | LaunchExisting - enhanceWyoming Registered AgentCluster/wyoming-registered-agent/P2 ExpansionNew creationNevada Registered AgentCluster/nevada-registered-agent/P2 ExpansionNew creationAnnual ReportsCluster/annual-reports/P2 ExpansionExisting - enhanceForeign State RegistrationCluster/foreign-state-registration/P2 ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /registered-agent/P1 LaunchExisting - enhanceWyoming Registered Agent | Cluster | /wyoming-registered-agent/P2 |  | ExpansionNew creationNevada Registered AgentCluster/nevada-registered-agent/P2 ExpansionNew creationAnnual ReportsCluster/annual-reports/P2 ExpansionExisting - enhanceForeign State RegistrationCluster/foreign-state-registration/P2 ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /wyoming-registered-agent/P2 ExpansionNew creationNevada Registered Agent | Cluster | /nevada-registered-agent/P2 |  | ExpansionNew creationAnnual ReportsCluster/annual-reports/P2 ExpansionExisting - enhanceForeign State RegistrationCluster/foreign-state-registration/P2 ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /nevada-registered-agent/P2 ExpansionNew creationAnnual Reports | Cluster | /annual-reports/P2 |  | ExpansionExisting - enhanceForeign State RegistrationCluster/foreign-state-registration/P2 ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /annual-reports/P2 ExpansionExisting - enhanceForeign State Registration | Cluster | /foreign-state-registration/P2 |  | ExpansionNew creationDomesticationCluster/domestication/P2 ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /foreign-state-registration/P2 ExpansionNew creationDomestication | Cluster | /domestication/P2 |  | ExpansionNew creationTax Filing & ObligationsCluster/tax-obligations/P2 ExpansionNew creation + LC consolidation5. Supporting Page Groups |
| /domestication/P2 ExpansionNew creationTax Filing & Obligations | Cluster | /tax-obligations/P2 |  | ExpansionNew creation + LC consolidation5. Supporting Page Groups |

### 5.1 Package Pages  --  8 Conversion Endpoints

Package pages are the primary conversion destinations. Each features a 3-tier pricing comparison (Bronze/Silver/Gold), tooltip interactions, add-on configurator, LLC/Corp toggle, and dual CTAs (Start Now / Schedule Consultation).

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Wyoming Gold (Private) | Package | /wyoming-private-incorporation/P1 |  | LaunchExisting - enhanceWyoming SilverPackage/wyoming-incorporation/P1 LaunchExisting - enhanceNevada Gold (Private)Package/nevada-private-incorporation/P1 LaunchExisting - enhanceNevada SilverPackage/nevada-incorporation/P1 LaunchExisting - enhanceNevada Bronze (Basic)Package/nevada-basic-incorporation/P1 LaunchExisting - enhanceCalifornia PrivateState Pkg/california-private-incorporation/P1 LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /wyoming-private-incorporation/P1 LaunchExisting - enhanceWyoming Silver | Package | /wyoming-incorporation/P1 |  | LaunchExisting - enhanceNevada Gold (Private)Package/nevada-private-incorporation/P1 LaunchExisting - enhanceNevada SilverPackage/nevada-incorporation/P1 LaunchExisting - enhanceNevada Bronze (Basic)Package/nevada-basic-incorporation/P1 LaunchExisting - enhanceCalifornia PrivateState Pkg/california-private-incorporation/P1 LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /wyoming-incorporation/P1 LaunchExisting - enhanceNevada Gold (Private) | Package | /nevada-private-incorporation/P1 |  | LaunchExisting - enhanceNevada SilverPackage/nevada-incorporation/P1 LaunchExisting - enhanceNevada Bronze (Basic)Package/nevada-basic-incorporation/P1 LaunchExisting - enhanceCalifornia PrivateState Pkg/california-private-incorporation/P1 LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /nevada-private-incorporation/P1 LaunchExisting - enhanceNevada Silver | Package | /nevada-incorporation/P1 |  | LaunchExisting - enhanceNevada Bronze (Basic)Package/nevada-basic-incorporation/P1 LaunchExisting - enhanceCalifornia PrivateState Pkg/california-private-incorporation/P1 LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /nevada-incorporation/P1 LaunchExisting - enhanceNevada Bronze (Basic) | Package | /nevada-basic-incorporation/P1 |  | LaunchExisting - enhanceCalifornia PrivateState Pkg/california-private-incorporation/P1 LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /nevada-basic-incorporation/P1 LaunchExisting - enhanceCalifornia Private | State Pkg | /california-private-incorporation/P1 |  | LaunchExisting - enhanceFlorida PrivateState Pkg/florida-private-incorporation/P1 LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /california-private-incorporation/P1 LaunchExisting - enhanceFlorida Private | State Pkg | /florida-private-incorporation/P1 |  | LaunchExisting - enhanceShelf CompaniesSpecialty/shelf-companies/P1 LaunchExisting - enhance |
| /florida-private-incorporation/P1 LaunchExisting - enhanceShelf Companies | Specialty | /shelf-companies/P1 |  | LaunchExisting - enhance |

### 5.2 State Hub Pages  --  4 Cross-Pillar Hubs

State hubs aggregate all content for a given state across all four pillars. They serve geographic search intent (e.g., "Wyoming LLC", "Nevada incorporation") and provide a single entry point linking to privacy, asset protection, formation, and compliance content for that state.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Wyoming Hub | State Hub | /wyoming/P1 |  | LaunchNew creationNevada HubState Hub/nevada/P1 LaunchNew creationCalifornia HubState Hub/california/P2 ExpansionNew creationFlorida HubState Hub/florida/P2 ExpansionNew creation |
| /wyoming/P1 LaunchNew creationNevada Hub | State Hub | /nevada/P1 |  | LaunchNew creationCalifornia HubState Hub/california/P2 ExpansionNew creationFlorida HubState Hub/florida/P2 ExpansionNew creation |
| /nevada/P1 LaunchNew creationCalifornia Hub | State Hub | /california/P2 |  | ExpansionNew creationFlorida HubState Hub/florida/P2 ExpansionNew creation |
| /california/P2 ExpansionNew creationFlorida Hub | State Hub | /florida/P2 |  | ExpansionNew creation |

### 5.3 Utility & Support Pages  --  10 Pages

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| /P1 LaunchExisting - redesignAbout Us | Utility | /about/P1 |  | LaunchExisting - enhanceContactUtility/contact/P1 LaunchExisting - preserveFAQ HubResource/faq/P1 LaunchNew (consolidates 188 LC items)BlogContent Hub/blog/P2 ExpansionNew creationCompare All PackagesComparison/compare-packages/P1 LaunchExisting - redesignTestimonialsSocial Proof/testimonials/P1 LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /about/P1 LaunchExisting - enhanceContact | Utility | /contact/P1 |  | LaunchExisting - preserveFAQ HubResource/faq/P1 LaunchNew (consolidates 188 LC items)BlogContent Hub/blog/P2 ExpansionNew creationCompare All PackagesComparison/compare-packages/P1 LaunchExisting - redesignTestimonialsSocial Proof/testimonials/P1 LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /contact/P1 LaunchExisting - preserveFAQ Hub | Resource | /faq/P1 |  | LaunchNew (consolidates 188 LC items)BlogContent Hub/blog/P2 ExpansionNew creationCompare All PackagesComparison/compare-packages/P1 LaunchExisting - redesignTestimonialsSocial Proof/testimonials/P1 LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /faq/P1 LaunchNew (consolidates 188 LC items)Blog | Content Hub | /blog/P2 |  | ExpansionNew creationCompare All PackagesComparison/compare-packages/P1 LaunchExisting - redesignTestimonialsSocial Proof/testimonials/P1 LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /blog/P2 ExpansionNew creationCompare All | Package |  |  |  |
| s | Comparison | /compare-packages/P1 |  | LaunchExisting - redesignTestimonialsSocial Proof/testimonials/P1 LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /compare-packages/P1 LaunchExisting - redesignTestimonials | Social Proof | /testimonials/P1 |  | LaunchExisting - enhanceClient LoginPortal/login/P1 LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /testimonials/P1 LaunchExisting - enhanceClient Login | Portal | /login/P1 |  | LaunchExisting - preservePrivacy PolicyLegal/privacy-policy/P1 LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /login/P1 LaunchExisting - preservePrivacy Policy | Legal | /privacy-policy/P1 |  | LaunchExisting - preserveTerms of ServiceLegal/terms/P1 LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /privacy-policy/P1 LaunchExisting - preserveTerms of Service | Legal | /terms/P1 |  | LaunchExisting - preserve5.4 Offshore Hub -- 6 Pages |
| /terms/P1 LaunchExisting - preserve5.4 | Offshore |  |  |  |

Retained for SEO authority, de-emphasized in primary navigation. Offshore pages use a /offshore/ prefix as the one exception to the flat URL structure.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Hub | Hub Page | /offshore/P1 |  | LaunchExisting - preserveNevis LLC/CorpOffshore/offshore/nevis/P1 LaunchExisting - preserveBVI CompanyOffshore/offshore/bvi/P1 LaunchExisting - preservePanama FoundationOffshore/offshore/panama/P1 LaunchExisting - preserveHong Kong CompanyOffshore/offshore/hong-kong/P1 LaunchExisting - preserveIRS ComplianceOffshore/offshore/irs-compliance/P1 LaunchExisting - preserve |
| /offshore/P1 LaunchExisting - preserveNevis LLC/Corp | Offshore | /offshore/nevis/P1 |  | LaunchExisting - preserveBVI CompanyOffshore/offshore/bvi/P1 LaunchExisting - preservePanama FoundationOffshore/offshore/panama/P1 LaunchExisting - preserveHong Kong CompanyOffshore/offshore/hong-kong/P1 LaunchExisting - preserveIRS ComplianceOffshore/offshore/irs-compliance/P1 LaunchExisting - preserve |
| /offshore/nevis/P1 LaunchExisting - preserveBVI Company | Offshore | /offshore/bvi/P1 |  | LaunchExisting - preservePanama FoundationOffshore/offshore/panama/P1 LaunchExisting - preserveHong Kong CompanyOffshore/offshore/hong-kong/P1 LaunchExisting - preserveIRS ComplianceOffshore/offshore/irs-compliance/P1 LaunchExisting - preserve |
| /offshore/bvi/P1 LaunchExisting - preservePanama Foundation | Offshore | /offshore/panama/P1 |  | LaunchExisting - preserveHong Kong CompanyOffshore/offshore/hong-kong/P1 LaunchExisting - preserveIRS ComplianceOffshore/offshore/irs-compliance/P1 LaunchExisting - preserve |
| /offshore/panama/P1 LaunchExisting - preserveHong Kong Company | Offshore | /offshore/hong-kong/P1 |  | LaunchExisting - preserveIRS ComplianceOffshore/offshore/irs-compliance/P1 LaunchExisting - preserve |
| /offshore/hong-kong/P1 LaunchExisting - preserveIRS Compliance | Offshore | /offshore/irs-compliance/P1 |  | LaunchExisting - preserve |

### 5.5 Checkout Flow  --  4 Steps

A multi-step conversion flow with progress indicator, form validation, and order summary persistence across steps. The checkout flow is the same for all packages, with the initial configuration step dynamically populated based on the package selected.

| Page Name | Type | URL | Priority | Content Source |
| --- | --- | --- | --- | --- |
| Step 1: | Package |  |  |  |
| Config | Checkout | /checkout/configure/P1 |  | LaunchExisting - redesignStep 2: Entity DetailsCheckout/checkout/details/P1 LaunchExisting - redesignStep 3: PaymentCheckout/checkout/payment/P1 LaunchExisting - redesignStep 4: ConfirmationCheckout/checkout/confirmation/P1 LaunchExisting - redesign6. Internal Linking Strategy |
| /checkout/configure/P1 LaunchExisting - redesignStep 2: Entity Details | Checkout | /checkout/details/P1 |  | LaunchExisting - redesignStep 3: PaymentCheckout/checkout/payment/P1 LaunchExisting - redesignStep 4: ConfirmationCheckout/checkout/confirmation/P1 LaunchExisting - redesign6. Internal Linking Strategy |
| /checkout/details/P1 LaunchExisting - redesignStep 3: Payment | Checkout | /checkout/payment/P1 |  | LaunchExisting - redesignStep 4: ConfirmationCheckout/checkout/confirmation/P1 LaunchExisting - redesign6. Internal Linking Strategy |
| /checkout/payment/P1 LaunchExisting - redesignStep 4: Confirmation | Checkout | /checkout/confirmation/P1 |  | LaunchExisting - redesign6. Internal Linking Strategy |

The pillar/cluster hierarchy is established through internal linking, not URL structure. All URLs are flat (no directory nesting) to keep them clean, shareable, and resilient to structural changes. The following table defines the linking rules for each page type:

| From Page Type | Links To | Link Placement |
| --- | --- | --- |

### 6.1 Cross-Pillar Linking

## 14 pages in the architecture serve multiple pillars simultaneously. These pages are the connective tissue preventing four disconnected silos. Contextual CTAs surface cross-pillar content at the natural decision point where visitors think "what else should I consider?"

| Cross-Pillar Link | Source | Destination | CTA Messaging |
| --- | --- | --- | --- |

Pages are phased into two priority groups. P1 pages must be live at launch to maintain the pillar/cluster SEO structure. P2 pages can launch shortly after go-live without breaking the architecture.

| Phase | Page Count | Includes | Timeline |
| --- | --- | --- | --- |

────────────────────────────────────────

This document is confidential and intended for Incorporate123 and BIT Studios project team members only. Architecture is pending client approval before UX prototyping begins.