This estimate includes SEO strategy, architecture, specifications, and technical implementation planning.

It does not include:

- Copywriting or page drafting

- Blog content production

- Developer implementation time

- Ongoing SEO retainers beyond launch monitoring

# SEO-Only Estimate

This scope covers SEO strategy, technical SEO, site architecture validation, and implementation specifications to support the new intent-first pillar/cluster structure.

## 1. SEO Architecture & Intent Validation

### Scope

- Validate final sitemap against the pillar/cluster model

- Confirm each page has a distinct search intent (privacy, asset protection, formation, compliance)

- Assign primary keyword ownership per URL to prevent cannibalization

- Ensure conversion flow alignment: Pillar → Cluster → Comparison → Package

- Review flat URL structure and state hub strategy

### Deliverables

- Final SEO site architecture + intent map

- Keyword-to-URL ownership document

- Page role assignments (pillar, cluster, comparison, package, hub)

### Estimated Time

12–18 hours

## 2. Technical SEO Audit (Pre-Redesign Baseline)

### Scope

- Crawl and evaluate existing site structure (171 URLs)

- Identify duplicate FAQ content and thin pages

- Review indexation, canonicals, and technical risks

- Benchmark current rankings and organic performance

### Deliverables

- Technical SEO audit report

- Consolidation + risk mitigation recommendations

### Estimated Time

10–15 hours

3. Keyword Targeting & Competitive Exclusion Review

(Added for tighter alignment with strategy)

### Scope

- Ensure focus remains on privacy + asset protection keyword territory

- Confirm avoidance of generic formation keywords dominated by LegalZoom/ZenBusiness

- Validate priority clusters (anonymous LLC, nominee services, charging order protection, etc.)

- Identify high-intent long-tail opportunities competitors ignore

### Deliverables

- Refined keyword targeting guardrails

- Keyword exclusion list (non-strategic terms to avoid)

### Estimated Time

4–6 hours

4. Page-Type SEO Templates (Information Architecture Frameworks)

Create repeatable SEO blueprints for consistent implementation across ~70 pages.

### Templates Included

- Pillar Page Template (TOC, FAQ schema blocks, cluster linking rules)

- Cluster Page Template (intent targeting + package CTA pathways)

- Comparison Page Template (decision tables + recommended next step)

- Package Page Template (service schema + conversion optimization)

- State Hub Template (cross-pillar geo linking strategy)

### Deliverables

- Page Structure Templates

- Required internal linking rules per template

- Schema placement guidance

### Estimated Time

8–12 hours

## 5. On-Page SEO Specifications (All Pages)

For approximately 60–75 pages:

### Scope Per Page

- Meta title + description

- Primary + secondary keyword targets

- H1 confirmation + recommended H2 structure

- Schema recommendations (FAQ, Service, LocalBusiness)

- Required internal links + anchor guidance

- Image alt text direction (as needed)

### Deliverables

- Full on-page SEO spec sheet (implementation-ready)

### Estimated Time

20–30 hours

## 6. Internal Linking & Topical Authority Strategy

### Scope

- Define pillar-to-cluster linking requirements

- Cluster-to-comparison pathways

- Comparison-to-package conversion links

- State hub cross-pillar linking rules

- Anchor text distribution guidance

### Deliverables

- Internal linking matrix

- Required link rules per page type

### Estimated Time

6–10 hours

7. Schema Markup Strategy

### Scope

- FAQ schema mapping across pillar + cluster pages

- Service schema for package pages

- LocalBusiness + Organization schema for trust signals

- Breadcrumb schema (if implemented)

### Deliverables

- Schema implementation guide

- JSON-LD examples for developer handoff

### Estimated Time

6–8 hours

## 8. Redirect & Migration Plan (Critical)

### Scope

- Map legacy URLs to new pillar architecture

- Consolidate duplicated FAQ content

- Create 301 redirect plan for retired/merged pages

- Prevent ranking loss during launch

### Deliverables

- Redirect mapping spreadsheet

- SEO migration checklist

### Estimated Time

8–12 hours

9. Pre-Launch SEO QA

### Scope

- Validate metadata + heading implementation

- Test schema markup

- Crawl staging site for broken links/orphans

- Confirm indexation rules + sitemap readiness

### Deliverables

- Pre-launch SEO QA report

### Estimated Time

6–8 hours

## 10. Post-Launch SEO Monitoring Setup

### Scope

- Google Search Console + GA4 verification

- Rank tracking setup for priority privacy keywords

- Baseline performance snapshot

- 30-day monitoring framework

### Deliverables

- SEO monitoring dashboard + baseline report

### Estimated Time

4–6 hours

Total Estimated SEO-Only Hours

| Phase | Hours |
| --- | --- |
| Architecture & Intent Validation | 12–18 |
| Technical SEO Audit | 10–15 |
| Competitive Keyword Guardrails | 4–6 |
| SEO Page-Type Templates | 8–12 |
| On-Page SEO Specs | 20–30 |
| Internal Linking Strategy | 6–10 |
| Schema Strategy | 6–8 |
| Redirect & Migration Plan | 8–12 |
| Pre-Launch QA | 6–8 |
| Monitoring Setup | 4–6 |

## Estimated Total Range

### 84–125 hours

Suggested proposal framing:

- ~90 hours (lean implementation)

- ~115 hours (full strategic implementation + migration rigor)