Incorporate123 Website Redesign

Phase 1: Discovery & Strategy — Executive Summary

BIT Studios  |  March 2026

# The Situation

Incorporate123 has operated for 25 years as a Nevada incorporation company. The current website organizes everything by geography — forcing visitors to pick a state before discovering services. Privacy, nominee services, and asset protection — the company’s strongest differentiators — are buried inside package pages rather than leading the conversation.

The site is 2.3x larger than initially estimated: 392 URLs across 23 template types, with the Learning Center alone accounting for 62% of all pages. Zero pages have H1 tags. 209 pages share a single generic title. The site structure actively works against the business.

# What We Found

| Finding | Detail |
| --- | --- |
| Competitive gap | Among the five competitors analyzed, none combines modern UX, privacy-first content architecture, transparent pricing, and comprehensive nominee services. Privacy-related queries are dominated by law firms and publishers that educate but cannot sell formation services. |
| Content consolidation | All 326 unique URLs map cleanly into four intent-based pillars (Privacy, Asset Protection, Formation, Compliance). The new 71-page architecture eliminates redundancy while preserving every piece of content worth keeping. |
| Conversion paths defined | 11 user journeys mapped end-to-end, from first search through checkout. Three primary paths (Privacy, Asset Protection, Formation) each follow the same funnel: Education → Specifics → Comparison → Package → Conversion. |
| Trust gap is the biggest risk | Incorporate123 has zero reviews on any public platform. Competitors range from 583 to 25,821 reviews. Alternative trust signals (25-year track record, real Reno office, founder visibility, guarantee) must compensate at launch. |
| Redirect plan drafted | ~170 redirects mapped to preserve 25 years of domain authority during migration. Highest-inlinked pages get individually verified targets. |

# What We Built

Phase 1 produced four deliverables that serve as the binding reference for the rest of the project:

| Deliverable | What It Contains |
| --- | --- |
| Discovery Report | Audit findings, competitive analysis, user journeys, validated architecture, and strategic recommendations — all in one document. |
| Validated Site Architecture | 71-page site map across four pillars, URL structure, navigation hierarchy, internal linking strategy, and launch priority phasing. |
| Content Migration Map & Redirect Plan | Every current URL mapped to its new destination. Includes gap analysis (34 new pages), FAQ consolidation (188 items), and draft redirect map. |
| Positioning Framework | Target audience, brand voice, competitive differentiation, pillar messaging, pricing positioning, trust architecture, and the 80/20 content model. |

# What Happens Next

| Workstream | When |
| --- | --- |
| UX & Interactive Prototyping | Weeks 2–5 |
| Visual Design & Design System | Weeks 2–5 |
| SEO Strategy & Implementation | Weeks 3–8 |

# What We Need From You

Your review and approval of the site architecture — the 71-page structure, four pillars, and URL strategy — is the gate that unlocks everything above.

Questions? We’re happy to walk through any of the deliverables in detail.