Phase 1: Discovery & Strategy

Summary for Review

Incorporate123 Website Redesign

Prepared by: BIT Studios  |  March 2026

# Overview

Phase 1 answered one question: What are we building, and why? Before designing or developing anything, we needed to understand your current site inside and out, study the competitive landscape, and build a validated plan for the new website. This phase produced four formal deliverables. Below is what each objective set out to accomplish, and what was produced.

# What We Set Out to Accomplish — and What We Produced

## Strategic Objectives

1. Reposition Incorporate123 from “Nevada incorporation company” to “Privacy, Asset Protection & Business Formation Specialists.”

The current site organizes everything by geography — Nevada first, then Wyoming. This creates three problems: it misaligns with how people actually search (they search for “anonymous LLC” or “asset protection,” not for states), it fragments your strongest differentiators across state-specific pages, and it buries privacy and nominee services instead of leading with them. The new architecture flips this entirely. Four content pillars — Business Privacy, Asset Protection, Company Formation, and Compliance — become the primary site organization, with state-specific content distributed as supporting pages underneath. The Positioning Framework document formalizes the messaging, differentiation, and target audience definitions that guide all content, design, and marketing going forward.

What was produced: Positioning Framework document defining the strategic messaging shift, target audience profile (small business owners with $500K+ in assets who prioritize privacy over lowest price), and the differentiation points that set Incorporate123 apart.

2. Validate the four-pillar content architecture against actual site data and competitive landscape.

The four-pillar model was a strategic hypothesis that needed to be tested against two things: does your existing content actually fit into these four categories, and does the competitive landscape support this positioning? The Content Migration Map answered the first question — all 326 unique URLs mapped cleanly into the four pillars with no orphaned topics. The Competitive Analysis answered the second — among the five competitors we analyzed, none organizes content around privacy and asset protection as primary pillars. NCH buries asset protection under a sub-page. Anderson segments by audience type instead of intent. Wyoming Corporate Services has a privacy page with a broken slug (/privacy-2-2/) but no supporting content cluster. The pillar/cluster model is validated on both fronts.

What was produced: Content Migration Map confirming pillar assignment for every URL; Competitive Analysis confirming no competitor occupies this architectural approach.

3. Map the complete conversion flow: Education → Specifics → Comparison → Package → Conversion.

Visitors arrive with different levels of intent. Some are researching anonymous LLCs for the first time. Some know they want Wyoming but need help choosing a package. Some are ready to order immediately. The site architecture must serve all of them. We mapped five primary conversion journeys (privacy researcher, CA/FL resident, lawsuit-averse business owner, informed buyer, formation researcher) and six secondary journeys (returning client, offshore inquiry, shelf company buyer, state hub entry, BOI-concerned LLC owner, high-net-worth trust seeker). Each journey was traced from search entry through checkout, with every page along the path defined. The critical design principle: every page offers both a “learn more” path downward and a “ready to buy” shortcut, so researchers and buyers are both served.

What was produced: User journey analysis within the Discovery Report covering all 11 paths; navigation requirements for the UX phase; CTA placement recommendations mapped to each journey stage.

4. Identify competitive gaps in privacy and asset protection where Incorporate123 can differentiate.

The competitive analysis revealed a striking gap: among the five competitors we reviewed, none combines modern UX, privacy-first content architecture, transparent self-service pricing, and comprehensive nominee services. Budget providers like ZenBusiness explicitly disclaim offering anonymous LLC formation, confirming privacy is deliberately abandoned by high-volume players. The top results for privacy-related queries are dominated by legal publishers and law firms that educate but cannot convert searchers into formation clients. This means you’re not competing against entrenched formation companies for these queries — you’re competing against content that can’t close a sale.

What was produced: Competitive Analysis within the Discovery Report covering site structure, conversion funnels, pricing, and trust signals across five competitors. Detailed opportunity analysis is scoped for the SEO Strategy workstream (Phase 3).

5. Ensure zero content loss during the consolidation from ~392 URLs to ~71 pages.

The site turned out to be 2.3x larger than estimated — 392 URLs across 23 template types, with 325 unique paths after removing duplicates. The Learning Center alone accounts for 242 URLs (62% of the site) with 188 FAQ items across 24 categories. Despite the scale, every single URL has been assigned a specific destination. Content is either preserved (~14 URLs migrating with minimal changes), enhanced (~17 URLs expanding significantly for the new architecture), consolidated (~276 URLs merging into parent pillar and cluster pages), or retired (~19 URLs that are outdated or broken, receiving redirects to the closest equivalent). No content is deleted — it’s reorganized into locations where visitors are more likely to find and use it.

What was produced: Content Migration Map with disposition for all 326 unique URLs; FAQ Consolidation plan distributing all 188 items to pillar/cluster FAQ sections; Gap Analysis identifying 34 new pages with no existing equivalent.

## Tactical Objectives

1. Crawl and inventory all existing URLs, categorizing content to preserve, consolidate, or retire.

We performed a comprehensive crawl of incorporate123.co on February 27, 2026. The results revealed significant complexity: 392 total URLs, 325 unique paths, 23 template types (vs. 15 estimated), 49 duplicate content groups, zero H1 tags across the entire site, 209 pages sharing one generic title tag, 64 pages missing meta descriptions, and 6 internal broken links returning 404 errors.

What was produced: Site Audit data within the Content Migration Map — URL Inventory with template classification, disposition, and metadata for all 325 URLs.

2. Map ~326 unique content pages to the new 71-page architecture with specific destinations.

Every URL has a defined destination. The breakdown by pillar: Business Privacy receives content from privacy services, nominee pages, and anonymous LLC-related FAQ items. Asset Protection receives charging order, investment holding, and Nevada AP content. Company Formation absorbs the bulk of state-specific formation and entity-type content. Compliance receives registered agent services, annual reports, and foreign registration content. Fourteen pages serve content relevant to multiple pillars and require cross-pillar linking to avoid silos.

What was produced: Content Migration Map spreadsheet with 6 worksheets — Migration Summary, full Migration Map (all 326 URLs with current title, word count, inlinks, disposition, new URL, target pillar, content action), Gap Analysis (34 new pages), Cross-Pillar References (14 pages), FAQ Consolidation (24 categories mapped to pillar targets), and Draft Redirect Map.

3. Create a preliminary 301 redirect plan for all current URLs to preserve domain authority.

Twenty-five years of accumulated domain authority, backlinks, and search rankings must survive the migration. The redirect plan maps every current URL to its new destination, with priority tiers based on inlink weight — the highest-inlinked pages get precise, individually verified redirect targets. The bulk of Learning Center items follow pattern-based redirect rules. The plan also accounts for the domain migration from incorporate123.co to incorporate123.com, and the consolidation of 20+ owned domains via 301 redirects.

What was produced: Draft Redirect Map within the Content Migration Map spreadsheet, covering 117 individual redirect rules plus 4 pattern-based rules for bulk content; priority URL list ranked by inlink weight. This draft is refined during development and finalized at launch.

4. Define primary user journeys for privacy, asset protection, and formation intents.

Five primary journeys mapped end-to-end with page-by-page paths, estimated path lengths, and target package conversions: Journey A (Privacy Researcher, 4–7 pages, targeting Wyoming/Nevada Gold at $1,275–$2,100), Journey B (CA/FL Resident, 2–3 pages, targeting CA/FL Private Package at $2,500–$3,200), Journey C (Lawsuit-Averse Owner, 4–6 pages, targeting Silver→Gold upsell), Journey D (Informed Buyer, 1–2 pages, targeting Silver or Bronze at $900–$1,575), Journey E (Formation Researcher, 3–5 pages, targeting Silver→Gold). Six secondary journeys cover returning clients, offshore inquiries, shelf company shoppers, state hub entries, BOI-concerned LLC owners, and high-net-worth trust seekers.

What was produced: User Journey Analysis within the Discovery Report with flow descriptions for all 11 journeys; navigation requirements specifying design patterns (contextual callout boxes, “Also Relevant” sidebar blocks, upgrade prompts with social proof, post-education navigation blocks); CTA placement recommendations per journey stage.

5. Produce a discovery report with strategic recommendations for client approval.

The Discovery Report is the capstone deliverable that synthesizes all findings into a single reference document. It includes the full audit results, competitive landscape analysis, content migration strategy, user journey definitions, positioning framework, and recommendations for design and content.

What was produced: Discovery Report document covering all Phase 1 findings, validated site architecture, positioning recommendations, and strategic recommendations for design and content.

# Phase 1 Deliverables

Four documents comprise the complete Phase 1 delivery. Together they form the binding reference for all subsequent project phases.

| Deliverable | What It Contains |
| --- | --- |
| Discovery Report | Capstone document synthesizing audit findings (392 URLs crawled, 325 unique paths, 23 template types), competitive landscape analysis (5 competitors), user journey analysis (11 paths mapped), validated site architecture, and strategic recommendations. |
| Validated Site Architecture | The finalized 71-page site map organized around four content pillars (Privacy, Asset Protection, Company Formation, Compliance), including URL structure, navigation hierarchy, pillar/cluster page inventory with priority tiers, internal linking strategy, and package page structure. |
| Content Migration Map & Redirect Plan | Spreadsheet with 6 worksheets: Migration Summary, full Migration Map (326 URLs with disposition and destination), Gap Analysis (34 new pages), Cross-Pillar References (14 pages), FAQ Consolidation (188 items across 24 categories), and Draft Redirect Map (117 individual + 4 pattern-based rules). |
| Positioning Framework | Strategic messaging document defining the positioning shift, target audience profile, competitive differentiation (9 unique value propositions), brand voice guidelines, pillar-specific messaging, pricing positioning, package tier strategy, trust architecture, and the 80/20 progressive disclosure content model. |

# What This Unlocks

Your approval of the site architecture is the gate that opens the next stage. Once confirmed, three workstreams begin:

| What Happens Next | When |
| --- | --- |
| UX & Interactive Prototyping — clickable prototype of the full site | Weeks 2–5 |
| Visual Design & Design System — brand identity, typography, color | Weeks 2–5 |
| SEO Strategy & Implementation — page-by-page specifications | Weeks 3–8 |

# What We Need From You

To move forward, we need your review and approval of the site architecture — the 71-page structure, four pillars, and URL strategy.

Questions? We’re happy to walk through any of these deliverables in detail.