INCORPORATE123.CO

Website Redesign & Redevelopment

Phase 1: Discovery & Site Architecture

Scope, Deliverables & Task Breakdown

Prepared by: BIT Studios

Prepared for: Incorporate123 (David)

February 2026

CONFIDENTIAL

# 1. Executive Summary

This document provides a detailed breakdown of Phase 1: Discovery & Strategy for the Incorporate123 website redesign project. Phase 1 is the foundational workstream upon which all subsequent work depends. It transforms the current geography-first website structure into a validated, intent-first site architecture organized around four content pillars.

Phase 1 at a Glance 36 hours • Weeks 1–2 • 7 core tasks • 5 key deliverables • Milestone gate before UX & Design begins

Phase 1 sets the strategic direction for the entire project. No design, development, or SEO work begins until the site architecture is confirmed and approved. The deliverables produced in this phase serve as the binding reference for all downstream workstreams.

# 2. Phase Objectives

The Discovery & Strategy phase exists to answer a single critical question: What are we building, and why? Every task in this phase contributes to a validated, approved site architecture that the design, SEO, and development teams can execute against with confidence.

## 2.1 Strategic Objectives

- Reposition Incorporate123 from “Nevada incorporation company” to “Privacy, Asset Protection & Business Formation Specialists.”

- Validate the four-pillar content architecture (Business Privacy, Asset Protection, Company Formation, Compliance) against actual site data and competitive landscape.

- Map the complete conversion flow: Education → Specifics → Comparison → Package → Conversion.

- Identify SEO authority opportunities in privacy and asset protection keywords where competitors have limited presence.

- Ensure zero content loss during the consolidation from ~171 URLs to ~71 pages.

## 2.2 Tactical Objectives

- Crawl and inventory all ~171 existing URLs, categorizing content to preserve, consolidate, or retire.

- Map ~129 unique content pages to the new 71-page architecture with specific destinations.

- Create a preliminary 301 redirect plan for ~170 URLs to preserve domain authority.

- Define primary user journeys for privacy, asset protection, and formation intents.

- Produce a discovery report with strategic recommendations for client approval.

# 3. Current State Analysis

The current Incorporate123 website contains approximately 171 URLs across 15 template types. A significant portion of these represent duplicate or fragmented content, particularly within the Learning Center FAQ section. Understanding this baseline is essential to the consolidation strategy.

## 3.1 Current Site Metrics

| Metric | Count | Notes |
| --- | --- | --- |
| Total Current URLs | ~171 | Including all paths and duplicates |
| Unique Content Pages | ~129 | After removing ~42 duplicate FAQ URLs |
| Current Template Types | 15 | Many serve only 1–3 pages |
| Learning Center FAQ Items | ~111 | Across overlapping category paths |
| New Site Pages (Target) | ~71 | Across 8–10 custom templates |
| 301 Redirects Required | ~170 | Every current URL mapped to new structure |

## 3.2 Why 129 Pages Becomes 71

No content is being lost. The current site’s ~129 unique pages include significant duplication and fragmentation. The Learning Center alone has ~111 FAQ items, many appearing under multiple overlapping category URLs. Thin pages that serve only a handful of visitors sit alongside redundant service descriptions covering the same ground from different angles.

The new 71-page architecture consolidates all of this into focused, authoritative pages. FAQ content moves into contextual sections on pillar, cluster, and package pages rather than living as standalone URLs. Overlapping service pages merge into single pages that carry more weight with search engines. Every piece of content worth preserving is mapped to a specific destination, and ~170 redirects ensure no traffic or search authority is lost.

## 3.3 The Core Problem

| Current State | Proposed State |
| --- | --- |
| Geography-first navigation | Intent-first navigation |
| Packages buried in services menu | Packages as clear conversion endpoints |
| No comparison pages or organized flow | Clear pillar/cluster funnel with comparison pages |
| 1999 design undermines trust | Modern, trust-building design |
| Flat, chaotic site structure | SEO-optimized pillar/cluster architecture |
| Package pages overwhelm with content | Progressive disclosure — scanners & readers both served |

# 4. Detailed Task Breakdown

Phase 1 comprises seven core tasks executed over Weeks 1–2, totaling 36 hours of effort. Each task is described below with its scope, activities, and contribution to the phase deliverables.

| Task | Description |
| --- | --- |
| 1. Current Site Audit | Crawl and inventory all ~171 URLs, identify content to preserve vs. consolidate |
| 2. Content Mapping | Map ~129 unique pages to new 71-page architecture, identify gaps and redundancies |
| 3. Competitive Analysis | Analyze top 5 competitors’ site structure, SEO positioning, and package presentation |
| 4. User Journey Mapping | Define primary user paths for privacy, asset protection, and formation intents |
| 5. Discovery Report | Compile findings, strategic recommendations, and validated architecture |
| 6. Redirect Planning | Create initial mapping of ~170 current URLs to new destinations |
| 7. Stakeholder Alignment | Client meetings, strategy review, and approval process |

## 4.1 Current Site Audit

Estimated Effort: ~6 hours

A comprehensive crawl and inventory of the entire existing website. This audit establishes the baseline from which all consolidation, migration, and redirect decisions are made.

Activities

- Full site crawl of all ~171 URLs using automated tools to capture page structure, metadata, content length, and link relationships.

- Categorize each URL as: preserve (migrate as-is), consolidate (merge with related content), enhance (expand into fuller page), or retire (redirect only, no standalone page needed).

- Identify the 15 existing template types and document which pages use each.

- Catalog all ~111 Learning Center FAQ items, noting duplicates appearing under multiple category paths.

- Document existing internal linking patterns and navigation structure.

- Capture current SEO metadata (title tags, meta descriptions, H1 tags) for all indexable pages.

Output

- Complete URL inventory spreadsheet with status classification for each page.

- Template usage map showing current template-to-page relationships.

- FAQ duplication report identifying overlapping content.

## 4.2 Content Mapping

Estimated Effort: ~6 hours

The most consequential task in Phase 1. Content mapping translates the strategic pillar/cluster architecture into a concrete, page-by-page plan showing exactly where every piece of existing content lands in the new structure.

Activities

- Map each of the ~129 unique content pages to a specific destination in the 71-page architecture.

- Identify content gaps: new pages required that have no existing content equivalent.

- Define the consolidation plan for fragmented content (e.g., FAQ items rolling into pillar and cluster pages).

- Validate the four-pillar structure against actual content inventory to confirm no orphaned topics.

- Document content that crosses pillars (e.g., Wyoming privacy content relevant to both Privacy and Formation pillars).

- Create the definitive content migration map that development will follow.

Output

- Content migration map: Old URL → New URL with content disposition for every page.

- Gap analysis identifying 23+ new pages to be created.

- Cross-pillar content reference plan.

## 4.3 Competitive Analysis

Estimated Effort: ~6 hours

Analysis of the top 5 competitors to validate the strategic positioning and identify opportunities where Incorporate123 can build authority without competing directly against well-funded mainstream providers.

Activities

- Analyze competitor site structures, navigation patterns, and information architecture.

- Map competitor SEO positioning: which keywords they target, where they rank, and where gaps exist.

- Compare package presentation, pricing structures, and upsell strategies.

- Identify privacy and asset protection keyword opportunities where competitors have limited or no presence.

- Document competitor trust signals, conversion flows, and differentiation messaging.

Output

- Competitive analysis report with side-by-side comparisons.

- SEO opportunity matrix showing keyword gaps and authority opportunities.

- Positioning recommendations based on competitive landscape.

## 4.4 User Journey Mapping

Estimated Effort: ~5 hours

Defines the primary paths visitors will take through the new site architecture, from initial search intent through to package conversion. These journeys inform navigation design, internal linking, and CTA placement.

Activities

- Define the primary conversion flow: Pillar (education) → Cluster (specifics) → Comparison (decision) → Package (conversion).

- Map the privacy-focused journey: Visitor searches for anonymous LLC → Privacy pillar → Anonymous LLC cluster → Best State for Privacy comparison → Wyoming Gold package.

- Map the asset protection journey: Visitor searches for LLC protection → Asset Protection pillar → State-specific cluster → Comparison → Relevant package.

- Map the direct formation journey: Visitor knows what they want → Formation pillar or direct to package.

- Identify cross-pillar navigation needs (e.g., privacy visitor who also needs asset protection).

- Define secondary journeys: returning clients seeking compliance services, offshore inquiries, shelf company shoppers.

Output

- User journey flow diagrams for each primary intent.

- Navigation requirements document for UX phase.

- CTA placement recommendations mapped to journey stages.

## 4.5 Discovery Report

Estimated Effort: ~6 hours

The capstone deliverable of Phase 1. The discovery report synthesizes all findings from the audit, mapping, competitive analysis, and journey mapping into a single strategic document that serves as the foundation for all subsequent work.

Activities

- Compile and synthesize findings from all preceding tasks into a cohesive strategic narrative.

- Formalize the positioning framework: “Privacy, Asset Protection & Business Formation Specialists.”

- Present the validated site architecture with rationale for every structural decision.

- Document strategic recommendations with supporting data from audit and competitive analysis.

- Include risk assessment and mitigation strategies for the migration.

Output

- Comprehensive discovery report document.

- Validated site architecture (final).

- Positioning framework document.

## 4.6 Redirect Planning

Estimated Effort: ~3 hours

Creates the initial 301 redirect map to ensure that the 25 years of accumulated domain authority, backlinks, and search rankings are preserved through the migration. This draft is refined during development and finalized at launch.

Activities

- Map every current URL (~170) to its new destination based on the content migration map.

- Identify high-value URLs with significant backlinks or search traffic for priority attention.

- Plan redirect chains to avoid double-redirects from any existing redirect patterns.

- Document redirects for retired pages (FAQ items consolidating into parent pages).

- Create a verification checklist for post-launch redirect testing.

Output

- 301 redirect map: Old URL → New URL for all ~170 current URLs.

- Priority URL list with traffic/backlink data.

- Post-launch redirect verification plan.

## 4.7 Stakeholder Alignment

Estimated Effort: ~4 hours

Ensures the client is fully aligned with the strategic direction, site architecture, and migration plan before any design or development work begins. This is the phase gate that unlocks subsequent workstreams.

Activities

- Present discovery findings and strategic recommendations to David (client).

- Walk through the proposed site architecture page by page, explaining rationale.

- Review content migration plan and confirm no critical content is missing.

- Address open strategic questions: package structure, domain consolidation, compliance pillar scope.

- Obtain formal sign-off on finalized site architecture.

Output

- Client-approved site architecture.

- Documented decisions on open strategic questions.

- Formal milestone approval unlocking UX & Design.

# 5. New Site Architecture

The redesigned site is organized around four content pillars based on customer intent, with state-specific content distributed as clusters within each pillar. The complete page inventory is detailed below.

## 5.1 Pillar 1: Business Privacy (Lead Pillar)

URL: /privacy/ — 10 pages

This is the primary pillar. Most prospects arrive searching for privacy solutions. This pillar educates on keeping ownership and operations private, and funnels visitors toward Gold privacy packages.

| Page | Type | URL | Purpose |
| --- | --- | --- | --- |
| Business Privacy | Pillar | /privacy/ | Main education hub |
| Anonymous LLC | Cluster | /anonymous-llc/ | LLC with no public record |
| Anonymous Corporation | Cluster | /anonymous-corporation/ | Corporate privacy structures |
| Nominee Services | Cluster | /nominee-services/ | Year-round nominees vs “for a day” |
| Wyoming Privacy | Cluster | /wyoming-privacy/ | WY-specific privacy advantages |
| Nevada Privacy | Cluster | /nevada-privacy/ | NV-specific privacy advantages |
| California Private Inc. | Cluster | /california-private-incorporation/ | WY formation + CA registration |
| Florida Private Inc. | Cluster | /florida-private-incorporation/ | WY formation + FL registration |
| BOI Reporting | Cluster | /beneficial-ownership-reporting/ | Reporting requirements & impact |
| Best State for Privacy | Comparison | /best-state-for-privacy/ | Multi-state privacy comparison |
| WY vs NV for Privacy | Comparison | /wyoming-vs-nevada-privacy/ | Head-to-head comparison |

## 5.2 Pillar 2: Asset Protection

URL: /asset-protection/ — 7 pages

Educates on the critical difference between privacy and asset protection — concepts commonly confused by prospects. Funnels visitors toward packages with asset protection features.

| Page | Type | URL | Purpose |
| --- | --- | --- | --- |
| Asset Protection | Pillar | /asset-protection/ | Main education hub |
| Nevada AP | Cluster | /nevada-asset-protection/ | NV-specific AP laws |
| Wyoming AP | Cluster | /wyoming-asset-protection/ | WY-specific AP advantages |
| Investment Holding LLC | Cluster | /investment-holding-llc/ | Holding structures |
| Charging Order Protection | Cluster | /charging-order-protection/ | Single-member protections |
| Best State for AP | Comparison | /best-state-for-asset-protection/ | Multi-state AP comparison |
| WY vs NV for AP | Comparison | /wyoming-vs-nevada-asset-protection/ | Head-to-head comparison |

## 5.3 Pillar 3: Company Formation

URL: /formation/ — 9 pages

Core formation education and state guidance. Serves visitors who know they need to form a company and are comparing options. Entity type and state selection guidance funnels to the appropriate package.

| Page | Type | URL | Purpose |
| --- | --- | --- | --- |
| Company Formation | Pillar | /formation/ | Main education hub |
| Wyoming LLC | Cluster | /wyoming-llc/ | WY LLC formation details |
| Wyoming Corporation | Cluster | /wyoming-corporation/ | WY Corp formation details |
| Nevada LLC | Cluster | /nevada-llc/ | NV LLC formation details |
| Nevada Corporation | Cluster | /nevada-corporation/ | NV Corp formation details |
| Shelf Companies | Cluster | /shelf-companies/ | Aged entity options |
| LLC vs Corporation | Cluster | /llc-vs-corporation/ | Entity type comparison |
| Wyoming vs Nevada | Comparison | /wyoming-vs-nevada/ | State formation comparison |
| Shelf vs New Formation | Comparison | /shelf-company-vs-new-formation/ | Formation approach comparison |

## 5.4 Pillar 4: Compliance

URL: /compliance/ — 7 pages

Post-formation support and ongoing compliance. Supports the “minimum necessary compliance” messaging and differentiates Incorporate123’s year-round support from competitors’ minimal service offerings.

| Page | Type | URL | Purpose |
| --- | --- | --- | --- |
| Compliance | Pillar | /compliance/ | Main compliance hub |
| Registered Agent Services | Cluster | /registered-agent/ | What RA services include |
| Wyoming Registered Agent | Cluster | /wyoming-registered-agent/ | WY-specific RA info |
| Nevada Registered Agent | Cluster | /nevada-registered-agent/ | NV-specific RA info |
| Annual Reports | Cluster | /annual-reports/ | Reporting requirements |
| Foreign State Registration | Cluster | /foreign-state-registration/ | Operating in home state |
| Domestication | Cluster | /domestication/ | Moving entities to WY/NV |

## 5.5 Package Pages, State Hubs & Utility Pages

In addition to the four pillars, the architecture includes 8 package pages serving as conversion endpoints, 4 state hub pages for geographic searches, and 9+ utility and support pages.

Package Pages (8 Conversion Endpoints)

- Wyoming Gold (with Privacy) — /wyoming-private-incorporation/

- Wyoming Silver (no Privacy) — /wyoming-incorporation/

- Nevada Gold (with Privacy) — /nevada-private-incorporation/

- Nevada Silver (no Privacy) — /nevada-incorporation/

- Nevada Bronze (basic) — /nevada-basic-incorporation/

- California Private — /california-private-incorporation/

- Florida Private — /florida-private-incorporation/

- Shelf Companies — /shelf-companies/

State Hub Pages (4 Cross-Pillar Hubs)

- Wyoming Hub (/wyoming/) — Links to all WY content across all pillars.

- Nevada Hub (/nevada/) — Links to all NV content across all pillars.

- California Hub (/california/) — CA Private Incorporation and compliance.

- Florida Hub (/florida/) — FL Private Incorporation and compliance.

Utility & Support Pages (9+ Pages)

- Homepage (/) — Hero, pillar CTAs, direct package links, testimonials, trust signals.

- About Us (/about/) — 25-year history, team, expertise.

- Contact (/contact/) — Contact form, phone, consultation CTA.

- FAQ (/faq/) — Consolidated from ~111 Learning Center items.

- Blog (/blog/) — Ongoing content marketing.

- Testimonials (/testimonials/) — Client stories and social proof.

- Client Login (/login/) — Existing client portal access.

- Privacy Policy (/privacy-policy/) — Legal compliance.

- Terms of Service (/terms/) — Legal compliance.

- Offshore (/offshore/) — Retained for SEO authority, de-emphasized in navigation.

Total Page Count Summary 4 Pillar Pages + 24 Cluster Pages + 6 Comparison Pages + 8 Package Pages + 4 State Hubs + 9+ Utility Pages = 55–71+ unique pages. Each page requires: UX prototyping, visual design, SEO specification, CMS template implementation, content integration, QA testing, and redirect mapping.

# 6. URL Strategy & Internal Linking

## 6.1 Flat URL Structure

All URLs use a flat structure with no deep hierarchy. For example: /wyoming-private-incorporation/ instead of /services/wyoming-private-incorporation/. The pillar/cluster hierarchy is established through internal linking, not folder structure. This keeps URLs clean, shareable, and future-proof.

## 6.2 Internal Linking Map

| From | Links To |
| --- | --- |
| Pillar pages | All related clusters, comparison pages, relevant packages |
| Cluster pages | Back to pillar, related clusters, relevant comparison, relevant package |
| Comparison pages | Back to pillar, to relevant packages |
| Package pages | Related packages (“Also consider...”), back to pillar |
| State hubs | All content for that state across all pillars |

# 7. Phase 1 Deliverables Summary

Phase 1 produces five formal deliverables, each of which feeds directly into subsequent workstreams. These deliverables are submitted for client review and approval before UX & Design begins.

| Deliverable | Description | Used By |
| --- | --- | --- |
| Discovery Report | Comprehensive findings document with strategic recommendations, audit results, and competitive insights | All workstreams |
| Finalized Site Architecture | Complete 71+ page site map with URL structure, page types, pillar/cluster assignments, and navigation hierarchy | UX, Design, SEO, Dev |
| Content Migration Map | Page-by-page mapping of ~129 current pages to new structure with content disposition (preserve, consolidate, enhance, retire) | SEO, Dev, Content |
| Redirect Plan (Draft) | Initial mapping of ~170 current URLs to new destinations, refined during development | Dev, SEO, QA |
| Positioning Framework | Strategic positioning document defining messaging, differentiation, and target audience for all content creation | Content, Design, SEO |

# 8. Milestone Gate & Approval

Phase 1 concludes with a formal milestone checkpoint. This is the gate that unlocks all subsequent workstreams. No UX prototyping, visual design, SEO specification, or development work begins until this milestone is achieved.

Milestone 1: Discovery Complete Deliverables: Finalized site architecture, content migration map, redirect plan draft, discovery report, positioning framework. Approval Required: Client sign-off on site architecture. Unlocks: UX & Interactive Prototyping + Visual Design (Weeks 2–5).

## 8.1 Client Responsibilities During Phase 1

- Provide access to the current website, hosting environment, and domain registrar.

- Provide viewer/editor access to existing Google Analytics 4 and Google Search Console properties.

- Provide any existing brand assets (logos, color preferences, fonts) and content to be preserved.

- Designate a single point of contact with authority to approve deliverables.

- Provide timely feedback on deliverables within 3–5 business days of submission.

- Make decisions on open strategic questions (package structure, domain consolidation, compliance pillar scope).

## 8.2 What Happens After Approval

Once the site architecture is confirmed, the project transitions into parallel workstreams. UX prototyping and visual design begin immediately (Weeks 2–5), with SEO specification work starting as soon as the structure is locked (Week 3). The approved Phase 1 deliverables serve as the authoritative reference for all downstream decisions.

| Next Workstream | Weeks | Depends On |
| --- | --- | --- |
| UX & Interactive Prototyping | 2–5 | Finalized site architecture, user journey maps |
| Visual Design & Design System | 2–5 | Approved prototypes (rolling), positioning framework |
| SEO Strategy & Implementation | 3–8 | Locked site structure, content migration map |
| Development | 4–9 | Approved designs (rolling), SEO specs, redirect plan |
| Testing & Launch | 8–10 | Completed development, all redirects finalized |

# 9. Effort & Investment Summary

| Task | Est. Hours | Timeline |
| --- | --- | --- |
| Current Site Audit | ~6 hours | Week 1 |
| Content Mapping | ~6 hours | Week 1 |
| Competitive Analysis | ~6 hours | Week 1–2 |
| User Journey Mapping | ~5 hours | Week 2 |
| Discovery Report | ~6 hours | Week 2 |
| Redirect Planning | ~3 hours | Week 2 |
| Stakeholder Alignment | ~4 hours | Week 2 |
| TOTAL PHASE 1 | 36 hours | Weeks 1–2 |

End of Document